MVP Technical Proposal

AI Real-Time Coach for HSC Qualitative Subjects

Team iSoft AI Innovation

Prepared by: Xing (new member)

26 August 2026

Version 0.1

1. Executive Summary

This proposal defines the smallest working version of our idea: an AI coach that marks HSC short-answer responses against official NESA marking guidelines. It returns a mark, a confidence level, and personalised feedback. Teachers verify the AI work. We deliver a demo-ready MVP in about 2 weeks.

2. MVP Scope

2.1 In scope (pipeline 1 only, one subject)

| Item | Detail |
| --- | --- |
| Subject | ONE HSC qualitative subject (candidate: Enterprise Computing, with public past papers and official marking guidelines) |
| Questions | 5-10 real past-paper short-answer questions + official NESA marking guidelines |
| Student flow | Type or paste an answer -> get mark / max, confidence level, specific feedback, 1-2 practice questions for the weakest rubric band |
| Teacher flow | See flagged answers -> accept / edit / reject the AI mark (one click) |
| Device | Mobile-friendly web page. Works in a phone browser. Satisfies the 'runs on phone' requirement for the demo without a native app |

2.2 Out of scope (later phases)

Report generation (pipeline 2), lesson-plan generation (pipeline 3), transcript feedback (pipeline 4)

Fine-tuning, vision capability, native iOS/Android apps, multi-subject support

Real classroom deployment. We demo, we do not ship.

3. Tech Choices

3.1 Model strategy: two tracks (key decision)

| Track | What | Why | Cost |
| --- | --- | --- | --- |
| A - Hosted open-weight API (now) | Qwen3 / DeepSeek / Llama family via any OpenAI-compatible API | Demo-quality marking today. Zero GPU, zero setup. Validates rubric-conditioned marking fastest | Under AUD 5 for the whole demo |
| B - Local small model (next) | Small open-weight model (Qwen3-4B / Gemma 4 small / Llama 3.2 3B, GGUF Q4) via Ollama | Proves the 'runs on a phone-class device' story. Same code, same prompts, only the endpoint URL changes | Free |

Why two tracks: decouple 'does the idea work?' (Track A, this week) from 'can we deploy it small?' (Track B, after marking quality is confirmed). The open-weight requirement in our brief is satisfied either way.

3.2 Marking engine: three-pass architecture (the core)

Pass 1  GRADER   -> rubric-conditioned prompt: question + official NESA marking

guidelines + example answers -> mark + band-by-band justification

Pass 2  VERIFIER -> independent second pass (different model, or same model with

different temperature/seed) re-marks the answer

(this is the '2nd gen AI verifies output' idea from our doc)

Pass 3  FEEDBACK -> writes specific, kind, actionable feedback + 1-2 practice

questions aimed at the student's weakest band

Confidence interval (simple, honest version)

Pass 1 and Pass 2 agree -> high confidence, auto-accepted

Marks differ by 1 band -> medium confidence, teacher sees the disagreement

Marks differ by 2+ bands -> low confidence, flagged for teacher review

This is exactly the 'teachers only verify flagged/borderline questions' idea from our signoff. Published research supports it (see section 5).

3.3 Knowledge base / RAG: the repository of truth

Index NESA marking guidelines + past papers + syllabus glossary into a vector DB (FAISS or Chroma, free, runs locally)

Retrieve the relevant rubric fragments per question and inject them into the prompt

Fixes the 'internet contradicts the course' problem: we only feed NESA materials, never generic web content

3.4 Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Single mobile-friendly HTML page (no framework) | Fast, demoable on any phone |
| Backend | FastAPI (Python) | Simple, the whole team can read it |
| LLM access | OpenAI-compatible endpoint | One codebase works for Track A (hosted) and Track B (Ollama local) |
| Data | Google Sheets | Matches the 'query_data' idea in our doc |
| Repo | GitHub | Set up this week, no CI needed yet |

4. Architecture

+-------------+   +------------------+   +---------------------------------+

|  Phone /    |   |  FastAPI backend |   |  Pass 1 GRADER --------+         |

|  laptop     +-->+  (Python)        +-->+  Pass 2 VERIFIER       +--> Mark  |

|  browser    |   |                  |   |  Pass 3 FEEDBACK ------+   + CI  |

+-------------+   +------------------+   +---------------+---------+

| RAG

+-------------v------------+

| NESA docs (marking guides,

| past papers, glossary)   |

| FAISS/Chroma vector DB   |

+--------------------------+

Teacher review page: accept / edit / reject flagged marks

5. Evidence This Works (fills our External Research section)

SteLLA: Structured Grading System Using LLMs with RAG (arXiv:2501.09092). RAG + instructor rubric + reference answers significantly improves LLM short-answer grading accuracy. This is essentially our design, already validated.

Rubric-Conditioned LLM Grading: Alignment, Uncertainty (arXiv:2601.08843). Systematic evaluation of LLMs as rubric-based judges, including uncertainty estimation. Supports our confidence-interval approach.

Automatic Short Answer Grading with LLMs (ACM 2025). Open-weight LLMs with rubric prompts perform competitively without expensive fine-tuning. Supports our open-weight, no-fine-tuning-yet stance.

Competitor reference: marking.ai. Our differentiator stays 'real-time coaching + confidence + teacher-in-the-loop', not just marking.

6. Timeline (2.5 weeks to demo)

| Days | Milestone |
| --- | --- |
| 1-2 | GitHub repo up; pick subject + 5 questions + marking guidelines; single API call marks 1 answer |
| 3-5 | Three-pass engine + confidence logic; test on 10 mock answers (we write them, incl. 2 borderline ones) |
| 6-8 | RAG index of NESA docs; mobile-friendly web UI |
| 9-12 | Teacher review flow; polish; test on a real phone |
| 13+ | User test with 1-2 real students; collect feedback quotes for the pitch |

7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| LLM marks unreliably on a hard question | Verifier disagreement -> flag to teacher. Borderline cases stay manual by design |
| API cost | Track A is about AUD 5 total. Track B is free and local |
| NESA material copyright / privacy | We only use publicly available HSC materials. No real student data stored |
| No real teacher contact | Demo with mock teacher flow + genuine feedback from student testers |
| Team capacity (known issue) | Every member gets ONE small task. No single person is a bottleneck |

8. Decisions Needed from the Team

1. Confirm subject: Enterprise Computing vs another HSC qualitative subject (needs past papers + marking guidelines available)

2. Confirm competition deadline and deliverable format (Alfos), so we can lock the timeline

3. Task split (suggested): backend + marking engine (1-2 people, Python); RAG + NESA data collection (1 person); frontend UI (1 person); pitch deck + demo script (1 person); user testing + feedback quotes (everyone, 1 hour each)