CoachAI - Next Phase: Direction & Scope Proposal

For team review and confirmation | prepared by Xing (Happy)

1. Why this document

We are about to start the next phase of development. Before writing any code, we want to confirm with the team that the planned features, the intended outcomes, and the design direction match everyone's expectations.

Please read this document, add comments or edits directly, and reply with either a confirmation or change requests. We will not start building until the direction is agreed. Once agreed, we will work through the plan in section 6 and report progress at each milestone.

2. Where we are today (recap)

Working prototype: dual-agent marking engine (Marker + Verifier), confidence scoring, teacher-in-the-loop flagging - all running on 18 real 2025 HSC questions

Verified accuracy: 32-answer regression against the official NESA rubric: 78.1% exact match, 100% within +/-1 band, zero wild misses

Live assets: live AI demo + static concept site + full progress report (links shared in chat)

Team feedback already actioned: full question display fixed, cleaner interface (no emoji, squarer components) - delivered in the last iteration

3. What we propose to build next

Four workstreams. Each is described as: what it is, why it matters, how it works, and what you will see in the demo.

3.1  Privacy: local anonymisation layer

What: a local anonymiser that replaces student names, IDs and school identifiers with placeholders (e.g. [STUDENT_A]) BEFORE any content is sent to the AI. Real values are only re-attached for display.

Why: addresses the team requirement that student data must be anonymous - "ok for demo but needs to be fully private". It also directly answers the privacy question any judge will ask.

How: runs entirely on the local machine; nothing identifiable leaves the device. For the demo we can show a side-by-side: what the teacher sees vs. what the AI actually receives.

What you will see: in the demo, type an answer containing a name -> the AI-side transcript shows [STUDENT_A]; the result card still displays the real name.

3.2  AI Lesson Planner (new feature)

What: a lesson-plan generator driven by a checkbox interface. The teacher imports reference material, ticks the topics they want covered (and what has already been taught), and the AI produces a structured lesson plan.

Why: extends the product from "marking assistant" to "teaching assistant", covering the planning side of a teacher's workload.

How: the same NESA Teacher Support Resources that power our marking RAG also feed the lesson planner - no new data pipeline needed. Output is structured: learning objectives, sequence of activities, assessment points, and timing.

What you will see: select topics -> import a document's text -> a generated lesson plan appears, ready to copy into the teacher's own template.

Dependency: the reference document will be emailed to us. Meanwhile we will build the interface and engine using the official NESA TSR materials we already have.

3.3  Marking upgrades (from the team's task notes)

Tone change: the AI will phrase results as a suggested mark / draft evaluation the teacher can accept or adjust - not a confident final judgement.

Criteria transparency: each judgement will explicitly reference the exact marking-criteria line(s) it was based on, so the teacher can see the reasoning at a glance.

Visual cleanup: layout and whitespace polish, aligned with the team's Web Dev notes (see section 5 for the one open question).

3.4  Interface redesign (anti-AI-coded)

Direction: the team noted the interface should not look AI-coded. We have compiled the full "things to avoid" list (no emoji, no curved boxes, no gradients, no glassmorphism, no decorative animation, no template fonts) and will design directly against it.

Proposed visual identity: we propose an exam-paper design language: warm paper background, ink text, and a single red-pen accent - the visual metaphor of a teacher's marked paper. Distinctive, education-native, and unlike any generic template.

3.5  Report generation (optional - depends on scope decision)

What: generate NESA-aligned report comments from a spreadsheet of student results, using the report-comment guidance already added to the shared document.

Scope: only included if the team picks scope option C below; it would follow the core workstreams.

4. Scope options - please choose one

| Option | Contents | Risk | Recommendation |
| --- | --- | --- | --- |
| A - Focused addition | Keep everything that is built and verified. Add the four workstreams in section 3 (3.1-3.4). | Low | Recommended |
| C - A + report prototype | All of option A, plus 3.5 report generation as a working prototype. | Medium | Good if time allows |
| B - Full rebuild | Rebuild the product end-to-end around the new features, dropping current assets. | High - throws away verified work | Not recommended |

5. Design principles (the anti-AI-coded checklist)

We will check every screen against this list before showing anything. It merges the team's notes with the "things to avoid" list:

| Avoid | We will instead |
| --- | --- |
| Purple-blue gradients, gradient hero text | Solid colours only: paper, ink, one red accent |
| Emoji in headings, icons everywhere | No emoji; text and hairline rules instead of icons |
| Glassmorphism / coloured-border cards / 3-icon rows | Exam-paper layout: lines, spacing, typographic hierarchy |
| Low-contrast dark mode | Warm light theme (readable, calibrated contrast) |
| Badge-above-headline, cursor-follow beams, scroll fades | Motion only for real state changes (e.g. marking progress) |
| Template fonts (Inter everywhere, trendy serif pairs) | System font stack with deliberate size/weight hierarchy |
| Em dashes, generic buzzword copy | Plain, specific language; no em dashes |

6. Execution plan (after your confirmation)

| Phase | Content | Output |
| --- | --- | --- |
| 1. Design | Two HTML design mockups: marking page + lesson planner page, checked against the section 5 list | Link to mockups for your review |
| 2. Privacy | Anonymisation layer + visible redaction demo | Working demo |
| 3. Lesson planner | Checkbox UI + document import + plan generation | Working demo |
| 4. Marking upgrades | Suggested-mark phrasing + criteria references + layout polish | Updated demo |
| 5. Integration & QA | Full walkthrough, team test round, final deployment | Final demo + updated report |

7. Open questions for the team

| # | Question | Our suggestion |
| --- | --- | --- |
| 1 | Which scope - A or C? | A as the base, C if the schedule allows |
| 2 | Reference document for the lesson planner - when will it be emailed? | Build with NESA TSR materials in the meantime |
| 3 | Web Dev notes: "remove whitespace" vs "add white space" - which do you want? | Remove dead space, keep breathing room around content (both, done deliberately) |
| 4 | Can anyone share a real (anonymised) sample of past student work for testing? | Otherwise we continue with our 32-answer test set |
| 5 | Who will supply the lesson-topic checklist (the tickable list)? | We can draft one from the syllabus and you review it |

8. What we need from you

1. Read this document; comment or edit directly, or reply in the chat.

2. Confirm the scope (A or C) and answer the five questions in section 7.

3. Once confirmed, we start Phase 1 and share the design mockups before any code is written.

We will not start building until we hear back - please take a few minutes to review. Thank you!